A Detailed Design Report is required after the concept has been approved.

As the design stage may last for months, it is anticipated this will be an ongoing process of determining, finalizing and ensuring approval for all the elements that will be required for the construction of the public art project. As such, this document will grow and change throughout the course of the design process.

Detailed Design information should include (but is not limited to*):

- A detailed narrative description of the artwork with explicit detail regarding the overall form or design, scale, dimensions, colour, and surface treatment of the artwork. This should include ease of maintenance and availability of materials.

- Location considerations including any geotechnical, structural or environmental considerations.

- Foundation or anchoring requirements.

- A full material description including spec or information sheets on all proposed materials to be utilized. This should include coating and hardware information.

- Recommended strategies for such elements as lightning protection, corrosion protection, condensation or ice build-up mitigation strategies, climbability concerns, impacts on fish and wildlife, site disturbance and possible remediation requirements.

- A detailed written description of the intended fabrication method and subcontractors to be involved.

- Engineering drawings (by an engineer licensed to practice in the province of Alberta) detailing every physical feature of the construction of the artwork and its integration with the site. These drawings and supplementary documents (e.g. issued for construction documents, tender package documents) shall indicate any issues involved in the construction, quality certification, integration and maintenance of the artwork.

- Engineered drawings should go through a detail design review, depending on the project; the team may include site owner, subject matter experts like a structural engineer or conservator, and representatives from the commissioner.

- By completion of the design stage (100%) the artist shall present such drawings to a qualified engineer (licensed to practice in the province of Alberta) paid by the artist, for certification that the artwork will be of adequate structural, mechanical and/or electrical integrity and the artist shall provide the commissioning group with such certification, signed and stamped by the licensed engineer for review and approval.

- Identification if/how any design guidelines or other documents have been used for this project.

- A detailed written description of the proposed installation method including a map (to be confirmed and modified as necessary).

- Budget information for fabrication, installation and lifecycle maintenance should also be included. Proof of quotes may be required from third-party suppliers.

- Confirmation of quality control strategies such as concrete inspection report, welding certificate, site inspection reports.

- If there are any changes made during the fabrication or installation of the artwork, as-builts will be required to be provided to the commissioner/asset owner.

- Confirmation of minimum warranty availability.

- Elements which are unknown or under investigation should be noted within this document as strategies or suggestions may be identified through the review process.

*Further details may be requested dependent upon the scope of the project.

This stage will be considered complete once full approval from the appropriate parties has been received. This requires all project team members to be under agreement as to how the work will be constructed, what materials will be used, what the lifecycle/warranty expectations are for the work and the maintenance expectations of the components. Fabrication of the project should not begin until approval to proceed is provided in writing by the project manager.

| Date of receipt of 50% completion report: | Received by: |
| --- | --- |
| Date of receipt of 100% completion report: | Received by: |
| Date of approval to move to fabrication stage: | Received by: |